|  | Odinsoft | Everhard Web site redesign |
| --- | --- | --- |
|  |  | internal/eh-dal10.doc |

## Development Activity Log

| Version | 1.0 |
| --- | --- |
| Date | 31/03/1999 |
| Status | Draft |
| Author(s) | Darryl Lyons |
| Editor |  |
| Approved by |  |
| Approver’s Title |  |
| Approver’s Section |  |

About this Document

The Development Activity Log’s purpose is to keep track of all the tasks being performed by each team member. Couple with the Task Assignment Sheet, the Development Activity Log is the second part to this: keeping track of hours spent on a specific task.

For more information about the procedures within this document contact Darryl Lyons (Project Manager) on (07) 3208 0213 or 0417 757 995.

This document was created using Microsoft Word.

Revision History

| Date | Version | Author(s) | Comments |
| --- | --- | --- | --- |
| 31/03/1999 | 1.0 | Darryl Lyons | Document created. |

Log will follow a ‘as-per-completion’ format.

| Date Finished | Activity/Task | By | Hours taken |
| --- | --- | --- | --- |
| 21/03 | Needs Assessment | KS | to get time sheet |
| 22/03 | Needs Assessment Editing | MA, DL | 30m + MA time sheet |
| 28/03 | Change Request Form | KS | to get time sheet |
| 28/03 | Change Control Procedures | KS | to get time sheet |
| 28/03 | Client Brief | DJ | to get time sheet |
| 30/03 | Client Brief Editing | JS, DL | 40m + JS time sheet |
| 29/03 | Concept Brief | DJ | to get time sheet |
| 30/03 to 31/03 | Concept Brief Editing | DL | 1h 25m |
| 21/03 to 31/03 | Project Plan (draft - no editing) | DL | 7h 25m |
| ?? | Risk Management Plan (draft) | JV | to get time sheet |

Can I have feedback on this document please?