|  | Odinsoft | Everhard Web site redesign |
| --- | --- | --- |
|  |  | mn04a.doc |

Meeting  Notes

| Week | 4 - Weekend |  |  |
| --- | --- | --- | --- |
| Dates | Starting: 15/03/1999 Took place: 21/03/1999 |  |  |
| Times | Start: 4:00pm End: 6:00pm (2 hrs) |  |  |
| Where | Jan’s residence, University Park. |  |  |
| Author(s) | Darryl Lyons |  |  |
| Next week’s author | n/a |  |  |
| Team members present | Megan Allen |  |  |
|  | Damian Joy |  |  |
|  | Darryl Lyons | Ö |  |
|  | Kirrilly Shipley, |  |  |
|  | Joss Stehbens |  |  |
|  | Jan Vig | Ö |  |
| Agenda | - Discuss project in further detail and work out some new procedures - Work out some costs for each team member (per hour) |  |  |

| Topic | Action |
| --- | --- |
| Discussed project in further detail. We both came to the conclusion that we were on track. We both voiced our concerns over the lack of insight into the other group’s involvement in the project (CIT group). Hopefully some correspondence should fix this. |  |
| Thought about Risks for the project. Jan had already prepared some Risks that he felt may happen at some stage within the project. | Jan to start Risks Management document. |
| Discussed costs for each aspect of production. Used some German figures as a rough comparison. 3D Animation: $60-70 per hour ($50-60 internal) Graphic Design: $50-60 per hour ($40-50 internal) Programming: $30-35 per hour ($20-25 internal) Database programming: $50-60 per hour ($40-50 internal) Documentation: $50 per hour. Jan will also attempt to gain any costing/time information from his company in Norway. | Darryl to work out some sort of costing sheet (maybe incorporate with team information) |
| We both agreed some sort of Audience Analysis needed to be started now in anticipation of the Client Brief and more importantly the Concept Brief. | Jan to start thinking about the audience of the site and what they may want out the site. - generally thinking |
| Project Checklist was brought up by Jan. Will be a valuable component of the Project Plan. | Darryl to incorporate (try) the project checklist Jan prepared into the Project Plan. |
| Another meeting with the client was voiced. It may be important to arrange another meeting with the client so as to glean more information from them about the envisioned content of the site. | Darryl to arrange meeting between Everhard and Jan & himself. |