|  | Odinsoft | Everhard Web site redesign |
| --- | --- | --- |
|  |  | pp10.doc |

Project Plan

| Version | 1.1 |
| --- | --- |
| Date | 21/03/1999 |
| Status | Draft |
| Author(s) | Darryl Lyons |
| Editor |  |
| Approved by |  |
| Approver’s Title |  |
| Approver’s Section |  |

About this Document

The Project Plan outlines the procedures and guidelines associated with the Everhard web site redesign project.

For more information about the procedures within this document contact Darryl Lyons (Project Manager) on (07) 3208 0213 or 0417 757 995.

This document was created using Microsoft Word.

Revision History

| Date | Version | Author(s) | Comments |
| --- | --- | --- | --- |
| 18/03/1999 | 1.00 | Darryl Lyons | Document created. |
| 21/03/1999 | 1.1 | Darryl Lyons | Added more information about Standards |

- Scope

- Identification

The project Odinsoft is developing is for Everhard Industries and is a redevelopment of their current web site.

- System overview

The client is Everhard Industries. The developer is Odinsoft, and is the second developer to produce a web site for the company (the first being an in-house employee).

The underlying purpose of the web site is to inform the greater public about the client, Everhard Industries. Our project goal is to completely redesign the existing web site to meet the client’s overall goals.

- Document overview

The purpose of this document is to outline all of the operating standards and procedures that Odinsoft is using within the Everhard web site redesign project.

This document shall remain an internal, for the use of Odinsoft team members only.

- Referenced Documents

The project Odinsoft is developing is for Everhard Industries and is a redevelopment of their current web site.

- Overview of required work

The project Odinsoft is developing is for Everhard Industries and is a redevelopment of their current web site.

- Plans for performing general multimedia development

# This section will identify general processes and guidelines for the development of the multimedia package, in this case, a web site.

- Multimedia development process

The project Odinsoft is developing is for Everhard Industries and is a redevelopment of their current web site.

- General plans for multimedia development

The project Odinsoft is developing is for Everhard Industries and is a redevelopment of their current web site.

- Multimedia development methods

The project Odinsoft is developing is for Everhard Industries and is a redevelopment of their current web site.

- Standards for multimedia products

This section shall be split into various sub-paragraphs each dealing with a specific aspect of the web site production.

Programming

The programming segment of the product shall follow some very strict guidelines, especially when using languages other than HTML. Commenting of code must be paramount. Main segments, such as a top navigation segment of code must be comment (with delimiters).

Code such as Javascript must be heavily commented. A general rule of thumb to follow is the following:

On every defined function, the following comment must appear:

/* Version: xx.xx Author: Name Purpose: Purpose of the function. */

Optionally, another line can be added which defines what variables are needed to use the function properly, and which variables are explicitly needed and ones which are optional.

All HTML code must also be indented. Dreamweaver will do this automatically, but if manual programming is required (in anything other than Dreamweaver) then the programmer must either indent the code themselves or bring it into Dreamweaver and let it automatically indent the HTML code.

Generic functions should also be developed where possible to increase the chance of reusability on other projects.

Interface design (web)

Interface design must also follow some stringent guidelines, both aesthetically and practically. Aesthetics wise the interface must be striking, professional looking and clean. By this it is meant that no pixels should look ‘out-of-place’, no aliasing should be apparent, and so forth.

Practical issues include feasibility of loading times. The interface must not be so overburdened with graphical intensity that it will obviously take a long time to load in a web environment.

Acceptance of an interface will be a two step process. The interface must be cleared by the entire team first, and then once that has been achieved, by the client. A set of interface acceptance guidelines will have to be drawn up.

The graphic artist will have to document their research into the interface as well in a interface design document. This document will also contain any notes for the programmer when they convert the interface into a web document. The interface design document will also house the ‘cutting-up’ information for the interface file. The ‘cutting-up’ information will be a print out of the interface with a series of rules and guidelines drawn across it to represent the various sections of the interface. Each ‘segment’ of the interface should have the filename of the file, its width and height and also any rollover information.

3D animation

Work out 3D animation guidelines with Joss and Damian.

File naming conventions

File naming is an important factor in any project. For this one it is paramount as various networks and configurations are unknown, especially in a web environment. Because our team may be working with Macintoshes and IBM compatible machines, an eight character (plus three character extension) file naming system has been developed. This is because the Macintosh will not accept Windows 95/98 file naming conventions, and sees the file as an eight character file anyway.

Documentation

For internal and external documents a filename such as ‘eh-pp10.doc’ will apply. The first two letters stand for the project name - ‘Everhard’. The next two characters after the dash is the document name - ‘Project Plan’ (note the document name can be three letters). The last two numbers are the version number, in this the document is version 1.0.

project name

version number

eh-pp10.doc

document name

file type

Interface

Interface components will adopt a grid format style of file naming. For instance, suppose an interface was split into a two by two grid. Each segment’s filename would reflect its position on this grid.

| M01_01.gif | M01_02.gif |
| --- | --- |
| M02_01.gif | M02_02.gif |

Each interface element will also have a convention. If the element ‘M02_02.gif ‘ was a button, then the file would be ‘M02_02b.gif’. If the element was a button with two states (ie. A rollover image), then the filenames would be ‘M02_02bn.gif’ for the normal state and ‘M02_02bh.gif’ for the highlighted state.

If the element ‘M01_01.gif’ was just a bit of text (as an image), then the filename would be ‘M01_01t.gif’. The same could be said if it was a photo, ‘M01_01p.gif’.

So a cut up interface with the aforementioned considerations would look like the following (this also impacts on the interface design document).

| M01_01t.gif | M01_02.gif |
| --- | --- |
| M02_01.gif | M02_02bn.gif M02_02bh.gif |

General interface filenaming conventions listed:

| Type of image/circumstance | Filename |
| --- | --- |
| Main page element ‘m’ denotes main page element | m01_01.gif |
| Sub-page element ‘s’ denotes sub-page element | s01_01.gif |
| Button ‘b’ denotes button | m01_01b.gif |
| Button (normal state) ‘n’ denotes normal state | m01_01bn.gif |
| Button (highlight state) ‘h’ denotes highlight state | m01_01bh.gif |
| Photo ‘p’ denotes element is a photo | m01_01p.gif |
| Text ‘t’ denotes graphic element is text | m01_01t.gif |
| Animated Gif ‘ag’ denotes element is an animated gif | m01_01ag.gif |

Web documents

All HTML files will follow a simple convention. The very first page of the site will be the obligatory index.htm. Main, 1st level pages will reflect their names, for instance. The Septic Tanks information page will be ‘septic.htm’. Any pages, or further information about Septic Tanks will have the filename ‘st-xxxxx.htm’.

More complex items such as database entries may have to reflect their catalogue numbers or something similar which makes each item unique.

Media

Other items such as Quicktime movies or various photos will also have to reflect which areas they belong to. A movie about Septic Tanks for instance will have the filename ‘st-xxxxx.mov’, where ‘xxxxx’ may be the item name or number.

Photos and other supporting media would also follow the same convention but would either have the extension ‘jpg’ or ‘gif’.

Version control

General

As already mentioned, documents (both internal and for the client) will have version numbers, but this does not guarantee that two versions of the same document version will not exist in any two different locations. It will therefore be assumed by default that the responsible person for each task within the project has the most up-to-date version of said materials.

For instance, the Project Plan document, eh-pp30.doc is in the possession of another team member other than the Project Manager, whilst they are adding some information to it. It will be assumed that the Project Manager has the latest version of that document until the other team member changes the version number (typically only one increment - 3.1 - with small changes and additions) and returns the document to the overall responsible person.

Saving strategies

Each team member will have two zip disks dedicated to the project. Upon these two disks will be each team member’s master backups for the week, the backup day being a Monday. This means that at any one time a team member will have the latest version of their work on their local hard drive and also have two backups on zip disk (which are a maximum of 5-7 days old).

On the Monday of each week a master backup of the entire project will also be performed, on a dedicated zip disk held by the project manager. The entire project will also be uploaded to the web, to a US server. This will only be necessary until the first prototype is online, when at such time the latest content will be on the web by default.

By following the above steps the project should not noticeably suffer if a disk becomes corrupt, and hard drive fails or something unforeseen happens to a team member. Therefore the current version of the site will always be assured of.

- also see Risk management/control

- Reusable multimedia products

This section shall be split into various sub-paragraphs each dealing with a specific aspect of the web site production.

Reusable web production components already developed.

Reusable web production components we can develop.