|  | Odinsoft | Everhard Web site redesign |
| --- | --- | --- |
|  |  | eh-wbs11.doc |

Work Breakdown Structure

| Version | 1.1 |
| --- | --- |
| Date | 23/03/1999 |
| Status | Draft |
| Author(s) | Darryl Lyons |
| Editor | Darryl Lyons |

About this Document

This document was created to outline the various tasks that at the time of writing have been identified as being needed to be completed in order to finish the project successfully.

For more information about the procedures within this document contact Darryl Lyons (Project Manager) on (07) 3208 0213 or 0417 757 995.

This document was created using Microsoft Word.

Revision History

| Date | Version | Author(s) | Comments |
| --- | --- | --- | --- |
| 22/03/1999 | 1.0 | Darryl Lyons | Document created. |
| 23/03/1999 | 1.1 | Darryl Lyons | Deleted some elements and merged them into others. |

Work Breakdown Structure (as of 23/03/1999)

Requirements

- Needs Assessment and Questionnaire

Design

- Structure/layout of site (team)

- File/directory naming conventions

- General layout of site/Structure of site

- Catalog break-up/Catalog design (how to do it?)

- Concept/Client Brief (doc)

- Interface concept/design (megan/team)

- Storyboards/Initial concepts

- E-commerce outline (jan?)

- What will need to be bought, etc

- Marketing research (jan)

- Graphic Design Standards and Specifications (doc) - draft due before production, final during (megan/joss)

- Programming Standards and Specifications (doc) - draft due before production, final during (damian)

- Internet Marketing Report (doc) - possibly due during production (jan)

- Design Statement (doc) - draft due before production (team)

Construction

- Graphic design (megan)

- Research

- interface mockups

- Interface break-up

- Banner advertisements (for company)

- Illustration (joss)

- Cartoon elements - if undertaken

- Photography? (megan)

- Catalog section?

- Cropping and manipulation?

- 3D animation (joss)

- Importing DXF’s (autocad) files?

- Modeling each item

- Capturing of 3D models for use in catalog

- Converting to Quicktime VR or other technology for viewing

- Information management (kirrilly)

- Editing of client information sent through (web)

- Formatting of information sent through (web)

- Programming (damian)

- Research

- Front page

- Sub-page templates

- Database functions

- E-commerce Integration

- Database Integration (damian)

- Rekeying of information?

- Converting of database?

- E-commerce Integration (damian)

- Integration of IT project teams system

- Marketing (implementation) (jan)

- Registration of all major and minor search engines

- Linking from other major players on the Internet

- Banner advertising/marketing plan implementation

- Registration with major design competitions

- Magazine Advertisements (if needed)

- Trade journal advertisements (if needed)

- Letters/flyers to all major buyers/companies (if needed)

- Hosting set-up and final site upload (darryl)

- Setting up with new provider (if needed)

- Setup email boxes

- Setup databases online

Evaluation

- Prototype #1 (shell)

- Prototype #2 (database integrated)

- Prototype #3 (e-commerce integrated)

Documentation

Semester One

- Needs Analysis Questions

- Authoring

- Editing

- Needs Analysis/Client Brief

- Authoring

- Editing

- Concept Brief

- Authoring

- Editing

- Project Plan

- Authoring

- Editing

- Project Budget

- Authoring

- Editing

- Design Document

- Authoring

- Editing

- Status Reports

- Authoring

Semester Two

- Evaluation Plan

- Authoring

- Editing

- Test Plan

- Authoring

- Editing

- Evaluation Test and Reports

- Authoring

- Editing

- Acceptance Testing Report

- Authoring

- Editing

- Status Reports

- Authoring

- Editing

- Client Presentation

- Authoring?

- Project Metrics report

- Authoring

- Editing

- Workbook - Project diary